# Title

The Leadership Contribution to the Navigation of Urgency in Projects: A Narrative Review

# Authors

Mr Qinghao Wang, University of Leeds (UK), cnqw@leeds.ac.uk;

Dr Dicle Kortantamer, University of Leeds (UK), D.Kortantamer@leeds.ac.uk;

Prof Christine Unterhitzenberger, University of Leeds (UK), C.Unterhitzenberger@leeds.ac.uk.

# Abstract

Urgency has both positive and negative effects on projects, which is seen as a double-edged sword. However, project management research lacks a comprehensive understanding of how to navigate urgency to prevent the negative effects and promote the positive effects. This narrative literature review aims to address this omission through the lens of leadership, as leadership actors may construct a sense of urgency, and play a key role in responding to situations of urgency. Through reviewing the literature on project management, leadership, and neighbouring fields, this research will identify the situations of urgency in projects and the leadership contribution in these situations. This BAM developmental paper provides a detailed methodological approach for this narrative review, which involves three distinct steps of data analysis: (1) conducting a keyword search to identify situations of urgency in projects, (2) performing keyword searches to uncover leadership contribution to navigating situations of urgency in projects, and (3) employing snowballing techniques based on articles discovered in step 2 to find more articles related to leadership contribution to navigating situations of urgency in projects. An inductive coding method is then used to analyse the collected data.

Word count: 2017

# 1   Introduction

Projects are often used for rapidly responding to unexpected events, such as disasters (Yan et al., 2009), climate change (Caughman, 2022), emergencies (Wang et al., 2021), and pandemics (Wang et al., 2021). Projects are an effective vehicle for rapid response because they can be quickly mobilised actions to variations and unexpected changes (Naderpajouh et al., 2020). As a form of temporary organising, projects set a predetermined deadline (Lundin and Söderholm, 1995),  which is powerful in constructing a sense of urgency in projects to mobilise action in unexpected events (Nachbagauer, 2022).

The formation of a project as a vehicle for rapid response creates the conditions for a sense of urgency in projects, but sometimes this sense of urgency needs to be purposively constructed (Vargas, 2011). Because of the expectations associated with the deadline, a sense of urgency tends to be experienced by project teams (Zidane et al., 2018) and stakeholders (Mojtahedi and Oo, 2017). This sense of urgency is often expected to have a variety of positive effects, such as increasing task focus (Nachbagauer, 2022), catalysing diversity to work together (Elron et al., 1999), and creating the drive for change (Granqvist and Gustafsson, 2016).

Urgency in projects can be a double-edged sword (Fredberg and Pregmark, 2022). While a sense of urgency may produce the beneficial effects discussed above, it is also possible for it to produce negative effects. Organisational studies suggest that these negative effects may include the acceptance of lower technical goals (Pearson, 1990), killing the action path (Reale, 2021), and reducing the speed of innovation (Mitcheltree, 2023). Some scholars call this potential for a sense of urgency to have both positive and negative effects an “urgency paradox” (Arnold and Yuce, 2013). This means that there is a need for careful navigation of urgency in projects, to respond or purposely construct urgency, and promote the positive impact of urgency whilst reducing its negative impact.

Project management literature has little understanding of the navigation of urgency in projects. Some project management scholars discuss how urgency plays a positive role in projects (Mojtahedi and Oo, 2017; Wang et al., 2022). Additionally, other scholars also mention the negative of urgency may affect projects, which needs careful attention, that is, urgency may distort priorities and give rise to short-sightedness, thereby, preventing project goal achievement (Zidane et al., 2018; Nachbagauer, 2022). However, this is insufficient to produce a comprehensive understanding of how the abovementioned navigation may be best achieved.

Leadership can play an important role in the navigation of urgency in projects (Turner, 2019), but there is little understanding of how leadership may do that. In addition to responding to situations of urgency, leadership actors may construct a sense of urgency, and mobilize people to engage with this pressing problem (Grint, 2010). While the handful of project literature that does focus on urgency tends to be silent about leadership (Mojtahedi and Oo, 2017; Zidane et al., 2018; Nachbagauer, 2022; Wang et al., 2022), some leadership literature offers some insight into how leadership responds to urgency (Morgeson and DeRue, 2006; Mohammed and Nadkarni, 2011; Maruping et al., 2015). However, these articles tend to focus on permanent organisations. As temporary organisations, projects have distinct features that revolve around predetermined time limits for the achievement of tasks and transient participation (Lundin and Söderholm, 1995), which produces a blind spot for the purposive social construction of urgency through leadership in project settings. In response, the research question of this research is: How does leadership contribute to the navigation of urgency in projects?

# 2   Methodology

This study pursues to answer its research question through a narrative literature review. Narrative review is a method that “begins with a small number of articles and books, which are then used to identify key authors and other article and books, that are related to the particular topic” (Jones and Gatrell, 2014, p.257). The initial exploratory scoping study has highlighted that both project management literature and leadership literature lack insight into how leadership contribute to the navigation of urgency in projects. However, in the leadership literature and its neighbouring literatures, such as organisation studies and innovation studies, there are insights about the leadership contribution in situations that are seen as urgent in projects. For instance, some leadership scholars discuss the leadership contribution in dealing with unexpected events (Maruping et al., 2015) or disasters (Witton et al., 2019). Using additive logic (Langer, 2023), the narrative review will link different topic discussions by flexibly moving across and discussing literatures (Hoon and Baluch, 2020), which effectively gather the discussions on the leadership contribution and situations of urgency scattered in different literatures. As a process of discovery (Fan et al., 2022), narrative review then provides the opportunity to explore the relationship between these discussions and projects.

Some scholars critique narrative review for its lack of rigour (Tranfield et al., 2003; Fan et al., 2022). The scope of the narrative review depends on the scope of the researcher’s exploration, and the researchers may ignore important topics in the exploration process (Greenslade-Yeats et al., 2023). Furthermore, narrative review may include biases of authors (Fan et al., 2022). This research will employ transparency and reflexivity to ensure the rigour of narrative review (Greenslade-Yeats et al., 2023). Transparency refers to “the degree of detail and disclosure about the specific steps, decisions, and judgment calls made during a scientific study” (Aguinis et al., 2018, p.84). Reflexivity is viewed as "the process of a continual internal dialogue and critical self-evaluation of researcher’s positionality as well as active acknowledgement and explicit recognition that this position may affect the research process and outcome" (Berger, 2015, p.220). The steps taken and decisions made during this research will be clearly recorded and stated in this research. The specific steps and techniques used to achieve reflexivity throughout the research process, and the discussion of the implications and contributions of reflexivity for research results will be stated clearly in the final paper.

## Literature review process

This narrative review aims to understand how leadership contributes to the navigation of urgency in projects. This field is not developed enough in terms of the lack of sufficient articles for a search on leadership in situations of urgency in projects. Therefore, the data collection is separated into three steps, the first step looks to identify what kinds of situations of urgency are experienced in projects, and the second and the third steps search for articles that examine leadership in relation to these situations. This research limits its scope to project management literature, leadership literature, and their neighbouring literatures such as organisation studies and new product development studies, as they may offer insights relevant to situations of urgency in projects and the leadership contribution in them. This research focuses on peer-reviewed journal articles, as they are reliable and credible sources of information (Cooper et al., 2018).

The first step of data collection is a keyword search on the situations of urgency projects, as project management literature lacks comprehensive insight into different situations of urgency in projects. To find articles related to urgency in projects, the researchers searched for project literature that included the keywords “urgen*” and “project” in their title, abstract and keywords, as these articles may mention situations of urgency in projects.  To focus specifically on situations of urgency in projects, the scope of the search was limited to project management journals and journals in which project management scholars published. The keyword search was first done in two main academic online databases, Web of Science and Scopus, and returned 76 articles. To avoid missing recent articles that were not included in the online databases in time, the keyword search was then done on each website of the selected journals, and this process added another seven articles. After excluding the articles that did not mention situations of urgency in projects in their main body, the final number of articles returned 29. Table 1 shows the overview of the search results.

Table 1. The overview of the search result for step 1

| No. | Author | Source title |
| --- | --- | --- |
|  | De Waard and Jori Pascal (2022) | International Journal of Managing Projects in Business |
|  | Wearne (2005) | IEEE Engineering Management Review |
|  | Wang et al. (2021) | Journal of Management in Engineering |
|  | Bai and Burkett (2006) | Journal of Construction Engineering and Management |
|  | Bai et al. (2006) | Journal of Construction Engineering and Management |
|  | Yan et al. (2009) | International Journal of Project Management |
|  | Nachbagauer (2022) | Project Management Journal |
|  | Lu et al. (2023) | Engineering, Construction and Architectural Management |
|  | Wearne (2006) | IEEE Engineering Management Review |
|  | Malucelli et al. (2021) | International Journal of Managing Projects in Business |
|  | Zidane et al. (2018) | International Journal of Managing Projects in Business |
|  | Attalla et al. (2004) | Journal of Management in Engineering |
|  | El-Anwar and Aziz (2014) | Journal of Construction Engineering and Management |
|  | Bahadorestani et al. (2019) | Journal of Construction Engineering and Management |
|  | Aaltonen et al. (2008) | International Journal of Project Management |
|  | Mojtahedi and Oo (2017) | International Journal of Project Management |
|  | Yang et al. (2014) | Project Management Journal |
|  | Xia and Chan (2012) | Engineering, Construction and Architectural Management |
|  | Yim et al. (2015) | Project Management Journal |
|  | Angling (1988) | International Journal of Project Management |
|  | Zhao et al. (2015) | International Journal of Project Management |
|  | Zhou et al. (2020) | Journal of Management in Engineering |
|  | Wang et al. (2022) | Engineering, Construction and Architectural Management |
|  | Howell et al. (2010) | International Journal of Project Management |
|  | Sun et al. (2019) | Journal of Management in Engineering |
|  | Økland et al. (2018) | International Journal of Managing Projects in Business |
|  | Aram and Javian (1973) | IEEE Transactions on Engineering Management |
|  | Bommer et al. (2002) | Journal of Management in Engineering |
|  | Ligthart et al. (2016) | Organization Studies |

An inductive coding method was used to identify the situations of urgency in projects after articles were collected in step 1. Starting at a granular level, inductive analysis gradually condenses these codes into broader categories, patterns, and themes (Bingham, 2023). By using terms and concepts drawn from the words of the raw data itself (Saldaña, 2021), the researcher generated codes which identified situations of urgency in projects from the 29 articles. Following the coding technique of Saldaña (2021), the researcher extracted the content related to urgency from the 29 articles as the first-level codes and categorised the first-level codes into the same categories, generating second-level codes. Then the researcher further aggregates categories of situations of urgency in projects. After completing the codes, another round of work was done to check if each part of these codes was vital to the situation of urgency. Table 2 shows an illustration of how the situations of urgency in projects were coded. The researchers put an example from each final code category (situations of urgency) in Table 2.

Table 2. The illustration of how the situations of urgency in projects were coded

| Author | First level codes | Second-level codes | Final code category |
| --- | --- | --- | --- |
| De Waard and Jori Pascal (2022) | "In extreme contexts, time is crucial and a rapid organizational response often live-saving." (p.888) "Urgency is about the need to act fast." (p.888) | The need to act fast in extreme contexts; Rapid response in extreme context to save lives | Act fast in extreme contexts |
| Wearne (2005) | "Urgency is common in engineering and other much work. The word can mean action is needed to avoid an immediate threat." (p.258) "Working as fast as possible may demand the temporary suspension of cost as a factor in decisions." (p.258) | The need to action to avoid an immediate threat in emergencies; The need to work as fast as possible in emergencies | Respond immediately to emergencies |
| Bai and Burkett (2006) | “The terrorist attack…have presented an urgent need to develop emergency response plans in order to quickly react to the possible consequences of an extreme event.” (p.1139) | The need to quickly react to the consequences of an extreme event | React quickly to extreme events |
| Yan et al. (2009) | "Disaster rescue is emergent and urgent most of the time; therefore, quick response is rather important." (p.620) | A quick response to disaster | Respond quickly to disasters |
| Zidane et al. (2018) | “Urgent is defined as requiring immediate action or attention.” (p.510) "It was unexpected and very urgent project in response to unforeseen opportunities." (p.511) | Requiring immediate action or attention in unexpected events. Response to unforeseen opportunities | Respond immediately to unforeseen opportunities |
| Attalla et al. (2004) | “Urgent situations may include the sudden failure of one or more building components.” (p.26) “The availability of trained and experienced in-house staff is essential to timely and cost effective response to such problems.” (p.26) | The sudden failure of building components; Timely and cost effective response to sudden failure | Respond to sudden failure |
| El-Anwar and Aziz (2014) | “Urgency factors (UF) can take values from 1–4, where UF ¼ 4 represents an unsafe zone that poses a threat to the lives of its residents” (p.4) | Poses a threat to the lives | Imminent risk |
| Bahadorestani et al. (2019) | “Urgency refers to the degree to which stakeholder claims call for immediate attention.” (p.2) | Call for immediate attention by stakeholder claims | Call for immediate attention |
| Xia and Chan (2012) | "The complexity of the construction project increases when there is an unrealistic schedule for completion. " (p.13) | Unrealistic schedule for completion | Unrealistic schedule |
| Sun et al. (2019) | “When the project is under a shortened schedule, the checking frequency will increase.” (p.3) | Shortened time limit | Shortened time limit |
| Bommer et al. (2002) | “The critical need to meet tight timelines for PDP success in the satellite building stimulated the creation of a skunkworks project management team to meet all program’s time-to-market demands.” (p.22) | Meet demands in a tight timeline | Meet demands in a tight timeline |

The second step of data collection is to search articles that examine leadership in relation to situations of urgency in projects. A series of search strings will be constructed for situations of urgency coded in step 1. For each code, terms and phrases that constitute it will be selected as keywords. Additionally, to enhance the rigour of keyword search and prevent the search results from ignoring articles that state the same situation of urgency in projects but use different words to describe, the synonyms of the terms and phrases that constructed the code will be chosen as the keyword from the original article.  To capture the relationship contribution to situations of urgency, the keyword “leader*” will be used as a keyword. Table 3 shows the illustration of how to construct the search string for each situation of urgency.

Table 3. The illustration of how the search string for each situation of urgency were constructed

| Situations of urgency in projects | Search string | Explanation |
| --- | --- | --- |
| Act fast in extreme contexts | (immediate* OR rapid* OR fast* OR quick*) AND (act* OR respon* OR work OR react* OR improvisation) AND "extreme context" AND leader* | “Where one or more extreme events are occurring or are likely to occur that may exceed the organization’s capacity to prevent and result in an extensive and intolerable magnitude of physical, psychological, or material consequences to—or in close physical or psychosocial proximity to—organization members” (De Waard and Jori Pascal, 2022, p.887) Extreme contexts produce a situation of urgency when there is a need to act fast (De Waard and Jori Pascal, 2022). De Waard and Jori Pascal (2022) suggest that action may take the form of improvisation or a formal response and uses the words immediate and rapid as a synonym for fast. Bai and Burkett (2006) use the word react as the synonym for act, and the word as synonym for immediate and rapid. |
| Respond immediately to emergencies | (immediate* OR rapid* OR fast* OR quick*) AND (act* OR work OR respon* OR react*) AND emergenc* AND leader* | “The name given to the smallest emergencies are hazards, incidents or simply emergencies and the expectation is that the response will be handled entirely at the local level. Moderate-sized emergencies are often called disasters and are events that cause considerable loss of life or property damage...The top level of emergency is often called a major disaster, catastrophic disaster or extreme event.” (Kapucu, 2008, p.315) Emergencies produce a situation of urgency when there is a need to respond immediately (Wang et al., 2021) or work fast (Wang et al., 2021). Additionally, the words act, work and react are used as synonym for response (Bai and Burkett, 2006; De Waard and Jori Pascal, 2022), and the words rapid, fast and quick are used as synonym for fast (Bai and Burkett, 2006; De Waard and Jori Pascal, 2022). |
| React quickly to extreme events | (immediate* OR rapid* OR fast* OR quick*) AND (act* OR work OR respon* OR react*) AND "extreme event*" AND leader* | “A discrete episode or occurrence that may result in an extensive and intolerable magnitude of physical, psychological, or material consequences to—or in close physical or psycho-social proximity to—organization members.” (Hannah et al., 2009, p.898) Extreme events produce a situation of urgency when there is a need to quickly react (Bai and Burkett, 2006; Bai et al., 2006). Bai and Burkett (2006) use the word immediate, rapid as synonyms for quickly and use the words response and action as synonym for react. Additionally, the word work is used as synonym for act and response (De Waard and Jori Pascal, 2022), and the word fast is used as synonym for immediate and rapid (De Waard and Jori Pascal, 2022). |
| Respond quickly in disasters | (immediate* OR rapid* OR fast* OR quick*) AND (act* OR work OR respon* OR react*) AND disaster AND leader* | “a situation or event which overwhelms local capacity, necessitating a request to a national or international level for external assistance; an unforeseen and often sudden event that causes great damage, destruction and human suffering.” (Guha-Sapir, 2011, p.7) Disaster produces a situation of urgency when there is a need to respond quickly (Yan et al., 2009; Nachbagauer, 2022), or work fast (Lu et al., 2023). Additionally, , the words act and react are used as synonym for response (Bai and Burkett, 2006; De Waard and Jori Pascal, 2022), and the words rapid and immediate are used as synonym for quick (Bai and Burkett, 2006; De Waard and Jori Pascal, 2022) |
| Act fast in unexpected events | (immediate* OR rapid* OR fast* OR quick*) AND (act* OR work OR respon* OR react*) AND ("unexpected situations" OR "unplanned activities" OR “unplanned event” OR “unexpected event”) AND leader* | “Any event that can be considered as a deviation from original project plans.” (Aaltonen et al., 2010, p.566) Unexpected events produce a situation of urgency when there is a need to work fast (Wearne, 2006; Malucelli et al., 2021). Wearne (2006) suggests that action should take for unexpected events to avoid their threat, and uses immediate, rapid and quick as synonyms of fast. Additionally, the words response and react are used as synonyms for work (Bai and Burkett, 2006; De Waard and Jori Pascal, 2022), and unexpected situations, unplanned activities and unplanned event are use as synonyms of unplanned event (Pina e Cunha et al., 1999; Malucelli et al., 2021). |
| Respond immediately to unforeseen opportunities | (immediate* OR rapid* OR fast* OR quick*) AND (act* OR work OR respon* OR react* OR atten*) AND (“unexpected opportunit*" OR "unforeseen opportunit*”) AND leader* | “Uncertain events or conditions with negative impacts on the project objectives are usually identified as threats (negative risks), and those with positive impacts are known as opportunities.” (Zaman et al., 2023, p.134) Unforeseen opportunities produce a situation of urgency when there is a need to immediate response (Zidane et al., 2018). Zidane et al. (2018) suggests that immediate action or attention is required in an urgent situation and working fast than normal is required to response. Zidane et al. (2018) use phrase unexpected opportunities as a synonym for unforeseen opportunities. In other articles. The word react are used as synonym for response (Bai and Burkett, 2006), and the words rapid and quick is used as synonym for fast (Bai and Burkett, 2006; De Waard and Jori Pascal, 2022). |
| Respond to sudden failure | (act* OR work OR respon* OR react*) AND sudden* AND failure AND leader* | “Urgent situations may include the sudden failure of one or more building components” (Attalla et al., 2004, p.26) Sudden failure produces a situation of urgency when there is a need to response. and this article. In other articles, the word react, act, work is used as the synonym for response (Bai and Burkett, 2006; De Waard and Jori Pascal, 2022). |
| Imminent risk | (“imminent risk” OR “Imminent threat*” OR “Imminent opportunity*”) AND leader* | "The need for temporary lodging to relocate and/or rehouse slums dwellers whose houses are affected in the course of the work or found to be in imminent-risk situations" (El-Anwar and Aziz, 2014, p.2) Imminent risk produces a situation of urgency in projects (El-Anwar and Aziz, 2014). El-Anwar and Aziz (2014) suggests that projects in the zone which poses a threat to the lives of its residents have high level urgency. Risk have both threats and opportunities (Ferreira de Araújo Lima et al., 2021). Therefore, opportunity is seen as the synonym of risk. |
| Call for immediate attention | Call AND (“immediate attention” OR “fast attention” OR “quick attention” OR “rapid attention”) AND leader* | “Urgency refers to the degree to which stakeholder claims call for immediate attention” (Bahadorestani et al., 2019, p.2) The calling for immediate attention produces a situation of urgency in project (Aaltonen et al., 2008; Yang et al., 2014; Mojtahedi and Oo, 2017; Bahadorestani et al., 2019). Additionally, the words quick, fast and rapid is used as the synonym for immediate (Bai and Burkett, 2006; De Waard and Jori Pascal, 2022) |
| Unrealistic schedule | (“unrealistic schedule” OR “urgent schedule” OR “compressed schedule” OR “shortened schedule”) AND leader* | “The complexity of the construction project increases when there is an unrealistic schedule for completion.” (Xia and Chan, 2012, p.19) Unrealistic schedule produces a situation of urgency in project (Xia and Chan, 2012). Xia and Chan (2012) use urgent schedule and compressed schedule as two sample of unrealistic schedule. Scholars also use synonyms of unrealistic schedule such as compressed schedule (Yim et al., 2015) and shortened schedule (Sun et al., 2019) to present the increasing level of urgency. |
| Shortened time limit | ( short* OR reduc* ) AND "time limit" AND leader* | “The reductions in lead-time create a sense of urgency and a risk of stakeholders feeling ‘not heard or listened to” (Økland et al., 2018, p.645) Shortened time limit produces a situation of urgency in projects, and the article use term lead-time to state the time limit of projects, which include time from project initiation to delivery. The article use reduction as the synonym of shortened. |
| Meet demand in a tight timeline | (short OR tight OR critical) AND (meet OR satisfy or complete) AND (demand OR require* OR goal*) AND (timeline OR deadline) AND leader* | A tight timeline produces a situation of urgency when there is a need to meet demand (Aram and Javian, 1973; Bommer et al., 2002; Howell et al., 2010; Ligthart et al., 2016). Bommer et al. (2002) uses phrase “deadline shortened” as the synonym of tight deadline. Additionally, the word critical is used as the as the synonym for tight (Markham, 2007), the word complete is used as the as the synonym for satisfy (Ligthart et al., 2016), and goal is used as the as the synonym for demand (Ligthart et al., 2016). |

After the construction of search strings, keyword searches were done in searching the title, abstract and keywords. The keyword searches were done in two main academic databases, Web of Science and Scopus. The keywords was searched in the title, abstract and author keywords to find related articles. The exclusion of the results of articles followed three criteria: (1) the article is not in English; (2) the concepts of leadership and situations of urgency are not central to the article, (3) the articles are not peer-reviewed articles. The number of final returned articles was 67.

The third step of data collection is snowballing. By creating a start set of literature, and then tracing and extending the range of the start set (Badampudi et al., 2015), snowballing helps gain literature focused on leadership contribution in situations of urgency in projects. In this research, the researchers will look at the citations used in the articles identified from the second step, and also the articles that cited them. The articles that focus on the leadership contribution and situations of urgency in projects will be selected.

After data collection, a three-step inductive coding method will be adopted for all the data collected from the second step to the third step. The first step will upload all the articles to NVivo, and code leadership actions and actors in situations of urgency at the first level. In the second step, the researchers will focus on leadership actions, to make preliminary categories of them. The third step will further categorise these leadership actions, generate themes and examine their relationship.

# 3   Preliminary findings and the intended development

From the first step, some preliminary findings have been generated. The situations of urgency can be categorized into two main categories, which are shown in Table 4. The first theme is situations with a requirement for immediate response. The second theme pertains to situations related to the time limit of projects. This part of the work is ongoing, to provide a clear finding and discussion. After that, subsequent work will focus on the leadership contribution to the navigation of these situations. The expected contribution of this paper is to provide explanations of the ways in which leadership may contribute to the navigation of urgency in projects, which will fill the gap in the existing literature on urgency and leadership in projects.

Table 4. Two main categories of situations of urgency in projects

| Category | Situations of urgency in projects |
| --- | --- |
| Situations with a requirement for immediate response | Act fast in extreme contexts |
|  | Respond immediately to emergencies |
|  | React quickly to extreme events |
|  | Respond quickly in disasters |
|  | Act fast in unexpected events |
|  | Respond immediately to unforeseen opportunities |
|  | Respond to sudden failure |
|  | Imminent risk |
|  | Call for immediate attention |
| Situations related to time limit of projects | Unrealistic schedule |
|  | Shortened time limit |
|  | Meet demand in a tight timeline |

# Reference

Aaltonen, K., Jaakko, K. and Tuomas, O. 2008. Stakeholder salience in global projects. International Journal of Project Management. 26(5), pp.509-516.

Aaltonen, K., Kujala, J., Lehtonen, P. and Ruuska, I. 2010. A stakeholder network perspective on unexpected events and their management in international projects. International Journal of Managing Projects in Business. 3(4), pp.564-588.

Aguinis, H., Ramani, R. S. and Alabduljader, N. 2018. What You See Is What You Get? Enhancing Methodological Transparency in Management Research. Academy of Management Annals. 12(1), pp.83-110.

Angling, M. 1988. Resource planning and control in a multiproject environment. International Journal of Project Management. 6(4), pp.197-201.

Aram, J. D. and Javian, S. 1973. Correlates of success on customer-initiated R&D projects. IEEE transactions on engineering management. EM-20(4), pp.108-113.

Arnold, J. J. and Yuce, O. 2013. Black Swan Farming Using Cost of Delay: Discover, Nurture and Speed Up Delivery of Value. In: IEEE, pp.101-116.

Attalla, M., Hegazy, T. and Elbeltagi, E. 2004. In-House Delivery of Multiple-Small Reconstruction Projects. Journal of Management in Engineering. 20(1), pp.25-31.

Badampudi, D., Wohlin, C. and Petersen, K. 2015. Experiences from using snowballing and database searches in systematic literature studies. In: ACM International Conference Proceeding Series, 2015: ACM, pp.1-10.

Bahadorestani, A., Karlsen, J. T. and Motahari Farimani, N. 2019. A Comprehensive Stakeholder-Typology Model Based on Salience Attributes in Construction Projects. Journal of Construction Engineering and Management. 145(9), p04019048.

Bai, Y. and Burkett, W. R. 2006. Rapid Bridge Replacement: Processes, Techniques, and Needs for Improvements. Journal of Construction Engineering and Management. 132(11), pp.1139-1147.

Bai, Y., Burkett, W. R. and Nash, P. T. 2006. Lessons Learned from an Emergency Bridge Replacement Project. Journal of Construction Engineering and Management. 132(4), pp.338-344.

Berger, R. 2015. Now I see it, now I don’t: researcher’s position and reflexivity in qualitative research. Qualitative Research. 15(2), pp.219-234.

Bingham, A. J. 2023. From Data Management to Actionable Findings: A Five-Phase Process of Qualitative Data Analysis. International Journal of Qualitative Methods. 22, p16094069231183620.

Bommer, M., DeLaPorte, R. and Higgins, J. 2002. Skunkworks Approach to Project Management. Journal of Management in Engineering. 18(1), pp.21-28.

Caughman, L. 2022. Characterization of partnerships and collaborations in US cities' urban resilience plans. RAUSP Management Journal. 57(4), pp.362-381.

Cooper, C., Booth, A., Varley-Campbell, J., Britten, N. and Garside, R. 2018. Defining the process to literature searching in systematic reviews: a literature review of guidance and supporting studies. BMC Medical Research Methodology. 18(1), p85.

De Waard, E. J. and Jori Pascal, K. 2022. Synthesizing extreme context studies in project management journals: introducing a time-based project management typology. International Journal of Managing Projects in Business. 15(5), pp.886-912.

El-Anwar, O. and Aziz, T. A. 2014. Integrated Urban-Construction Planning Framework for Slum Upgrading Projects. Journal of Construction Engineering and Management. 140(4), pB4014003.

Elron, E., Shamir, B. and Ben-Ari, E. 1999. Why Don't They Fight Each Other? Cultural Diversity and Operational Unity in Multinational Forces. Armed Forces and Society. 26(1), pp.73-97.

Fan, D., Breslin, D., Callahan, J. L. and Iszatt-White, M. 2022. Advancing literature review methodology through rigour, generativity, scope and transparency. International Journal of Management Reviews. 24(2), pp.171-180.

Ferreira de Araújo Lima, P., Marcelino-Sadaba, S. and Verbano, C. 2021. Successful implementation of project risk management in small and medium enterprises: a cross-case analysis. International Journal of Managing Projects in Business. 14(4), pp.1023-1045.

Fredberg, T. and Pregmark, J. E. 2022. Organizational transformation: Handling the double-edged sword of urgency. Long Range Planning. 55(2), p102091.

Granqvist, N. and Gustafsson, R. 2016. Temporal institutional work. Academy of Management Journal. 59(3), pp.1009-1035.

Greenslade-Yeats, J., Cooper-Thomas, H., Corner, P. D. and Morrison, R. 2023. A paradox-constitutive perspective of organizational gossip. International Journal of Management Reviews. n/a(n/a).

Grint, K. 2010. Wicked Problems and Clumsy Solutions: The Role of Leadership. In: Brookes, S. and Grint, K. eds. The New Public Leadership Challenge.  London: Palgrave Macmillan UK, pp.169-186.

Guha-Sapir, D. V., Femke; Below, Regina; with Ponserre, Sylvain. 2011. Annual disaster statistical review 2010: the numbers and trends. Centre for Research on the Epidemiology of Disasters (CRED): Université catholique de Louvain. [Online]. Available from: https://www.cred.be/sites/default/files/ADSR_2010.pdf

Hannah, S. T., Uhl-Bien, M., Avolio, B. J. and Cavarretta, F. L. 2009. A framework for examining leadership in extreme contexts. The Leadership Quarterly. 20(6), pp.897-919.

Hoon, C. and Baluch, A. M. 2020. The Role of Dialectical Interrogation in Review Studies: Theorizing from What We See Rather Than What We Have Already Seen. Journal of Management Studies. 57(6), pp.1246-1271.

Howell, D., Windahl, C. and Seidel, R. 2010. A project contingency framework based on uncertainty and its consequences. International journal of project management. 28(3), pp.256-264.

Jones, O. and Gatrell, C. 2014. Editorial: The Future of Writing and Reviewing for IJMR. International Journal of Management Reviews. 16(3), pp.249-264.

Kapucu, N. 2008. Planning for Disasters and Responding to Catastrophes: Error of the Third Type in Disaster Policy and Planning. International Journal of Public Policy. 3, pp.313-327.

Langer, S. 2023. The relation of standards and power in management and organization research: Core notions and alternative avenues. International Journal of Management Reviews. 25(4), pp.647-665.

Ligthart, R., Oerlemans, L. and Noorderhaven, N. 2016. In the Shadows of Time: A Case Study of Flexibility Behaviors in an Interorganizational Project. Organization studies. 37(12), pp.1721-1743.

Lu, H., Wang, H., Yu, D. and Ye, J. 2023. Sharp schedule compression in urgent emergency construction projects via activity crashing, substitution and overlapping: a case study of and  Hospital projects in Wuhan. Engineering, Construction and Architectural Management. 30(8), pp.3696-3712.

Lundin, R. A. and Söderholm, A. 1995. A theory of the temporary organization. Scandinavian Journal of Management. 11(4), pp.437-455.

Malucelli, G., Barbosa, M. T. J. and Carvalho, M. M. d. 2021. Facing the challenge of improvisation in project management: a critical review. International journal of managing projects in business. 14(2), pp.369-389.

Markham, S. K. 2007. Reinventing Project Management: The Diamond Approach to Successful Growth and Innovation. Research Technology Management. 50(6), pp.68-69.

Maruping, L. M., Venkatesh, V., Thatcher, S. M. B. and Patel, P. C. 2015. Folding under pressure or rising to the occasion? Perceived time pressure and the moderating role of time temporal leadership. The Academy of Management Journal. 58(5), pp.1313-1333.

Mitcheltree, C. M. 2023. Towards a sense of urgency for innovation realization: a case study on complacency asymmetries in interorganizational relations. Journal of Innovation and Entrepreneurship. 12(1), p11.

Mohammed, S. and Nadkarni, S. 2011. Temporal diversity and team performance: the moderating role of team temporal leadership. The Academy of Management Journal. 54(3), pp.489-508.

Mojtahedi, M. and Oo, B. L. 2017. The impact of stakeholder attributes on performance of disaster recovery projects: The case of transport infrastructure. International Journal of Project Management. 35(5), pp.841-852.

Morgeson, F. P. and DeRue, D. S. 2006. Event criticality, urgency, and duration: Understanding how events disrupt teams and influence team leader intervention. The Leadership Quarterly. 17(3), pp.271-287.

Nachbagauer, A. 2022. Synchronous and Diachronic Timing: Insights into Managing Projects from Disaster Management and Fast-Response Organizations. Project Management Journal. 53(2), pp.146-160.

Naderpajouh, N., Matinheikki, J., Keeys, L. A., Aldrich, D. P. and Linkov, I. 2020. Resilience and projects: An interdisciplinary crossroad. Project Leadership and Society. 1, p100001.

Økland, A., Johansen, A. and Olsson, N. O. E. 2018. Shortening lead-time from project initiation to delivery: A study of quick school and prison capacity provision. International Journal of Managing Projects in Business. 11(3), pp.625-649.

Pearson, A. W. 1990. Innovation strategy. Technovation. 10(3), pp.185-192.

Pina e Cunha, M., Vieira da Cunha, J. and Kamoche, K. 1999. Organizational Improvisation: What, When, How and Why. International journal of management reviews : IJMR. 1(3), pp.299-341.

Reale, F. 2021. Mission-oriented innovation policy and the challenge of urgency: Lessons from Covid-19 and beyond. Technovation. 107, p102306.

Saldaña, J. 2021. The coding manual for qualitative researchers. Fourth edition. ed. Los Angeles: SAGE.

Sun, J., Ren, X. and Anumba, C. J. 2019. Analysis of Knowledge-Transfer Mechanisms in Construction Project Cooperation Networks. Journal of Management in Engineering. 35(2).

Turner, P. 2019. The Role of Leaders: The Importance of Leadership. In: Turner, P. ed. Leadership in Healthcare: Delivering Organisational Transformation and Operational Excellence.  Cham: Springer International Publishing, pp.45-74.

Vargas, R. V. 2011. Urgency: A Critical Factor in Project Planning. In: PM World Journal, American.

Wang, D., Jia, J., Jiang, S., Liu, T. and Ma, G. 2022. Differential effects of contextual factors on promotive and prohibitive voice in construction projects: a multiteam system perspective. Engineering, Construction, and Architectural Management. ahead-of-print(ahead-of-print).

Wang, W., Fu, Y., Gao, J., Shang, K., Gao, S., Xing, J., Ni, G., Yuan, Z., Qiao, Y. and Mi, L. 2021. How the COVID-19 Outbreak Affected Organizational Citizenship Behavior in Emergency Construction Megaprojects: Case Study from Two Emergency Hospital Projects in Wuhan, China. Journal of management in engineering. 37(3).

Wang, W., Fu, Y., Gao, J., Shang, K., Gao, S., Xing, J., Ni, G., Yuan, Z., Qiao, Y. and Mi, L. 2021. How the COVID-19 Outbreak Affected Organizational Citizenship Behavior in Emergency Construction Megaprojects: Case Study from Two Emergency Hospital Projects in Wuhan, China. Journal of Management in Engineering. 37(3), p04021008.

Wearne, S. 2006. Managing Unexpected Urgent Projects. Project Management Journal. 37(5), pp.97-102.

Wearne, S. H. 2005. Management of urgent emergency engineering projects. IEEE Engineering Management Review. 33(3), pp.21-21.

Witton, F., Rasheed, E. O. and Rotimi, J. O. B. 2019. Does leadership style differ between a post-disaster and non-disaster response project? A study of three major projects in New Zealand. Buildings (Basel). 9(9), p195.

Xia, B. and Chan, A. P. C. 2012. Measuring complexity for building projects: a Delphi study. Engineering, Construction, and Architectural Management. 19(1), pp.7-24.

Yan, L., Jinsong, B., Xiaofeng, H. and Ye, J. 2009. A heuristic project scheduling approach for quick response to maritime disaster rescue. International Journal of Project Management. 27(6), pp.620-628.

Yang, R. J., Wang, Y. and Jin, X.-H. 2014. Stakeholders' Attributes, Behaviors, and Decision-Making Strategies in Construction Projects: Importance and Correlations in Practice. Project Management Journal. 45(3), pp.74-90.

Yim, R. L., Castaneda, J. M., Doolen, T. L., Tumer, I. Y. and Malak, R. 2015. Exploring the Relationship Between Rework Projects and Risk Indicators. Project Management Journal. 46(4), pp.63-75.

Zaman, U., Naeni, L. M., Huda, N. u. and Khwaja, M. G. 2023. Time Flies When You are Having Fun: The Mediating Effects of Project Opportunity Management in the Relationship Between Project Leaders’ Self-Efficacy and Multidimensional Project Success. Project Management Journal. 54(2), pp.132-148.

Zhao, D., Zuo, M. and Deng, X. 2015. Examining the factors influencing cross-project knowledge transfer: An empirical study of IT services firms in China. International Journal of Project Management. 33(2), pp.325-340.

Zhou, Q., Deng, X., Hwang, B.-G. and Ji, W. 2020. Integrated Framework of Horizontal and Vertical Cross-Project Knowledge Transfer Mechanism within Project-Based Organizations. Journal of Management in Engineering. 36(5), p04020062.

Zidane, Y. J. T., Klakegg, O. J., Andersen, B. and Hussein, B. 2018. “Superfast!” managing the urgent: case study of telecommunications infrastructure project in Algeria. International Journal of Managing Projects in Business. 11(2), pp.507-526.