Repairing The Hole in America’s Heart

Anthony L. Fuller II

Bryant & Stratton College

BUSS230: Introduction to Project Management

Deanne Tool

February 24, 2023

Table of Contents

Initiating the Project.....................................................................................................................3

Planning the Project ………………………………………………………………….…………3

Executing the Project …………………………………………………..…………….…………4

Monitoring and Controlling the Project	5

Closing the Project	5

References	7

Creating the Team

The construction of the new world trade center was not an ordinary construction. The stakeholders had a very important task of not only assembling a building for the city but also replacing a hole in the hearts of a country. Steve Plate is the head person in charge of tasking what personnel controls what aspect. He is also the final approving personnel of every decision. Ahmad Rahimian and Yoram Eilon have the role of designing a building for the future. The structure must be designed perfectly to hit all the marks that needed to be met. T.J. Gottesdiener was in charge of the management of all personnel to ensure the One World Trade Center was perfect.

| Name | Role/Company | Identify their Project Team responsibility? |
| --- | --- | --- |
| Steve Plate | Deputy Chief of Capital Planning & Director of Construction/ The Port Authority of NY/NJ | Replace the “hole in our hearts” as quickly and expeditiously as possible. He designs plans for who is in charge of what aspects of construction. Everything must be approved by him |
| Mike Mennella | Executive VP/ Tishman Construction | Keep a constant dialogue between the building project and the project of the train station to plan how the services will be routed |
| T.J. Gottesdiener | Managing Partner/ Skidman, Owings & Merrill | Making a cutting-edge structure seem simple while being safe |
| Ahmad Rahimian | Director of Building Structures/ Parsons Brinckerhoff | Design a building using future, unwritten codes to make a cutting-edge structure. |
| Yoram Eilon | VP of Building Structures/ Parsons Brinckerhoff | Think about what is expected of them by the public |
| Judith Dupre | Writer and official biographer | Know everything about the structure of the building so she can write about it for the public |
| Eric Engelhardt | VP of Leasing/ The Durst Organization | Show the building to prospective tenants |

Planning the Project

When the One World Trade Center was designed, they were very thoughtful and strategic about the different aspects of the building. These aspects took scope, WBS, schedule, budget, and risk assessments into consideration. They are important parts of the towers to make them unique. The most important aspect of the tower is that it is the centerpiece of the area known as “Ground Zero”. This includes 4 office towers and the 9/11 Memorial and Museum and a transportation hub, representing the scope of the project. The Work Breakdown Structure helps to determine other features of the plan. The way the tower is built is another strategic part of the WBS that was communicated by stakeholders. This makes the building better by making 104 floors, and 2,6 million square feet of office space. To help get each room, the tower is equipped with 71 elevators which, include 5 express cars that move at 23 MPH. That means it takes 47 to go from the bottom floor to the top floor. The structure of the building contains 45,000 tons of structural steel and 200,000 cubic yards of concrete. This 3.9-million-dollar structure is expected to attach more than 3.5 million visitors per year.

The designers of this building also added some secondary features to make it truly unique. One of the features includes making it stand at 1776 feet to signify America’s Declaration of Independence. This makes it the tallest structure in the western hemisphere.  Other features integrated into the building are a 408-foot-long spire that is a broadcast antenna with a LED-powered beacon that is seen from up to 50 miles away, an observation deck at 1,362 feet, and a glass parapet that extends to 1,368 feet that is that same height as the original to twin towers. This building also consists of 8 glass triangles that form 2 squares at the top and bottom, and a perfect octagon in the middle. This one-of-a-kind building appears to twist at a 45 ° angle and reflects light like a kaleidoscope. These aspects come together to make the One World Trade Center truly extraordinary.

Executing the Project

Executing the project is seen by many as the most important part of the project planning process. It is where the plans that were worked out start to be put into action. Execution is broken up into four parts. The first part is to direct and manage. In this part, the most effort is expended, problems are resolved, and the project is delivered. During the building process, this is when they install steel for the structure and the yards of concrete and floors of windows. If any problems arose, this is where they were resolved. The next part was quality assurance. In this part, the project’s building process is assessed to make sure there aren’t any snags in the process. For the One World Trade Center, this is where they checked to make sure each floor was but together smoothly and the museum was coming together so they meet the projected completion date. From there the process moves to the support of the project team and see if management can help with training or conflict resolution. This stage is used to provide feedback, resolve issues, and manage changes. The final part of the execution process is communication. Communication is where the project status is relayed, and milestones are reported. Here is when the One World Trade Center completes each section of the project. The more milestones reached means the closer the project is to completion.

When working to complete a project, there are always factors that could directly affect progress and the One World Trade Center is no different. It all started with creating a code that had yet to be written because the current code didn’t match what needed to be done. After that, they made sure they did not disregard the New York Union. Besides that, the things that can affect a project are weather, sickness, and underestimating the budget. No matter what there will always be obstacles to getting through. That’s why there are different parts of the executing phase. There is already a set-out way to overcome the obstacles.

Monitoring and Controlling the Project

While the execution phase of a project is the biggest for the construction, the monitoring and controlling phase is the biggest for the management team. One of the tasks of the management team is to control any changes that need to happen, regardless of the size of the change. While doing this, they had to properly integrate these changes into the schedule and budget with the risk in mind. While building the New World Trade Center the management had to find ways to have the building work in relation to the memorial. Changes like making sure the elevators face the memorial and there also had to be streets added to access the memorial. When addressing these changes, they must make sure it will be an effective alternative. This is done by submitting a change request. During this process, management had to analyze the impact the change will make and decide whether to approve or deny it. If the change is approved, it must be communicated to the stakeholders.

Once the required changes are made, management will move into scope analysis. Here the management will have weekly/daily meetings to keep track of progress and status reports to make sure everything is going according to schedule. At the end of the monitoring and control phase, management will continue to check for any risk factors and keep track of the quality of all work and the changes that have been made during the building process. This is how management makes sure that the project is staying on schedule for the projected completion.

Closing the Project

We have come to the end of the project, and it is time for the closure process. The closure is when the loose ends are closed. There are different closure processes for different projects. I think for the One World Trade Center two of the processes were used. One of those processes was the learning process. When the One World Trade Center was designed and constructed a lot of new codes were used because the current codes were not good enough for what the building was trying to accomplish. For this reason, learning the new codes, which eventually became the current codes, will be useful for future building. This goes along with the design of the building since there had never been a building like this before. The technical process is the other process that is thought was used after the One World Trade Center. There were a lot of different companies and personnel that came together to build the design and build this building. The technical process is thanking everyone for their help in what it was that they did to build the building.

After the One World Trade Center was completed, there were still a few more follow-up projects that needed to be completed. One of those projects was the 9/11 Tribute Center which was made for those who died that day and died while helping days after. Another follow-up was the opening of the 9/11 Memorial Museum 12 years after the tragedy happened. And there are also three other projects on the way that haven’t even been started yet. The site of the tragedy is truly repairing the hole in America’s heart.

References

CBS Sunday Morning. [9/11: 15 years later]. (2016, Sep 11). 9/11: 15 years later. [Video file]. Retrieved from https://www.youtube.com/watch?v=T9eBroSQ6ug

HISTORY. (2016, Aug 24). The Construction of One World Trade Center. [Video file]. Retrieved from https://www.youtube.com/watch?v=Cy_so02KBA0

WSP. [Engineering Downtown the World Trade Center Development]. (2017, Feb 16). Engineering Downtown - World Trade Center Development. [Video file]. Retrieved from https://www.youtube.com/watch?v=tqOkOnDqnps.