## Slide 1
Planning is the Core of More Effective Earned Value Management, Start at Pre-Award Survey
-
Cradle
-
to
-
Grave Teamwork (
arms
-
length
) for Effective EVMS & Better Acquisitions
Buyer
-
User
-
DCMA
Buyer
-
User
-
DCMA
-
DCAA
Buyer
-
User
-
DCMA
-
DCAA
-
Contractor
Buyer
-
Contractor
(dispute avoidance)
Buyer
-
User
-
DCMA
-
DCAA
-
Contractor
Verify, Validate
Baselines
in “Startup”;
Follow
-
up
Execution of the
Plan;
EVMS
Verify
Performance
Measurement Baseline
“Early CAS”
1
“Alpha Contracting”
2
Integrated Baseline
Review
5
“Startup/Post
-
award
Orientation”
3
“Post
-
Award
Partnering”
4
Partner Requirements,
Product Based WBS,
Detail Task Definitions;
Joint Prep of RFP &
Model Contract
Reviews Contractor
Capabilities & Capacity
SOO
-
objectives
SOW
-
what to do,
not how to do it
Ensures
Surveillance
of
EVMS
Document Issues
Resolution Process,
MOA - Agree - Commit - Sign
Negotiations
Confirm
and Improve
Prior
Agreements
Scope, Requirements,
and Risks Alignment
Train in
EVMS;
Plan &
Implement EVMS
Pre
-
Award Survey
Verify Accounting
System
for EVMS
Negotiate Use of
EVMS
Various Defense Organizations must Collaborate to Integrate Processes They Already Use
Pre-award survey
These processes can be used to implement F.I.R.E.
CIR
Copyright Frank H. Malsbury, Raytheon Company, 2 August 2010

## Slide 2
CIR and IBR Promotes Common Understanding
Schedule
Technical
Cost
Performance Measurement Baseline
(PMB)
Standardization
Documentation
Integration
Project
Management
Process
People
Training and Technology
EVMS
Implementation
Maturity
2
The CIR reduces the potential risk of project management life cycle deficiencies prior to the IBR while the IBR provides insight into the inherent risks to the PMB
IBR
CIR
CIR
CIR