## Slide 1
CHAPTER EIGHTEEN
METHODOLOGIES FOR SUPPORTING AGILE ORGANIZATIONS

## Slide 2: LEARNING OUTCOMES
Summarize the different software development methodologies
Explain why a company would implement a service-oriented architecture

## Slide 3: SOFTWARE DEVELOPMENT METHODOLOGIES
There are a number of different software development methodologies including
  Waterfall
  Agile
  Rapid application development (RAD)
  Extreme programming
  Rational unified process (RUP)
  Scrum

## Slide 4: WATERFALL METHODOLOGY
Waterfall methodology – A sequence of phases in which the output of each phase becomes the input for the next

## Slide 5: AGILE METHODOLOGY
  Iterative development – Consists of a series of tiny projects
Agile methodology – Aims for customer satisfaction through early and continuous delivery of useful software components developed by an iterative process using the bare minimum requirements

## Slide 6: RAPID APPLICATION DEVELOPMENT METHODOLOGY (RAD)
Rapid application development methodology– Emphasizes extensive user involvement in the rapid and evolutionary construction of working prototypes of a system to accelerate the systems development process
  Prototype – A smaller-scale representation or working model of the users’ requirements or a proposed design for an information system
The prototype is an essential part of the analysis phase when using a RAD methodology

## Slide 7: EXTREME PROGRAMMING METHODOLOGY
Extreme programming (XP) methodology – Breaks a project into tiny phases, and developers cannot continue on to the next phase until the first phase is complete

## Slide 8: RATIONAL UNIFIED PROCESS (RUP) METHODOLOGY
Rational Unified Process (RUP) – Provides a framework for breaking down the development of software into four gates
  Gate One: Inception
  Gate Two: Elaboration
  Gate Three: Construction
  Gate Four: Transition

## Slide 9: SCRUM METHODOLOGY
SCRUM – Uses small teams to produce small pieces of deliverable software using sprints, or 30-day intervals, to achieve an appointed goal
Under this methodology, each day ends or begins with a stand-up meeting to monitor and control the development effort

## Slide 10: DEVELOPING A SERVICE-ORIENTED ARCHITECTURE
Service-oriented architecture (SOA) is a business-driven enterprise architecture that supports integrating a business as linked, repeatable activities, tasks, or services.

## Slide 11: LEARNING OUTCOME REVIEW
Now that you have finished the chapter please review the learning outcomes in your text