## Slide 1
CHAPTER NINETEEN
MANAGING ORGANIZATIONAL PROJECTS

## Slide 2: LEARNING OUTCOMES
Explain project management and the primary reasons project fail
Identify the primary project planning diagrams
Identify the three different types of outsourcing along with their benefits and challenges

## Slide 3: USING PROJECT MANAGEMENT TO DELIVER SUCCESSFUL PROJECTS
Primary reasons for project failure
  Unclear or missing business requirements
  Skipping SDLC phases
  Failure to manage project scope
    Scope creep
    Feature creep
  Failure to manage project plan
  Changing technology

## Slide 4: USING PROJECT MANAGEMENT TO DELIVER SUCCESSFUL PROJECTS

## Slide 5: USING PROJECT MANAGEMENT TO DELIVER SUCCESSFUL PROJECTS

## Slide 6: USING PROJECT MANAGEMENT TO DELIVER SUCCESSFUL PROJECTS

## Slide 7
The later in the SDLC an error is found the more expensive it is to fix!
USING PROJECT MANAGEMENT TO DELIVER SUCCESSFUL PROJECTS

## Slide 8: USING PROJECT MANAGEMENT TO DELIVER SUCCESSFUL PROJECTS
Analysts predict investment in MIS projects worldwide is over $1 trillion
70 percent will be lost due to failed projects
The consequences of failed projects include
  Damaged brand
  Lost goodwill
  Dissolution of partnerships
  Lost investment opportunities
  Low morale

## Slide 9: USING PROJECT MANAGEMENT TO DELIVER SUCCESSFUL PROJECTS
The Project Management Institute (PMI) develops procedures and concepts necessary to support the profession of project management (www.pmi.org) and has three areas of focus
  The distinguishing characteristics of a practicing professional (ethics)
  The content and structure of the profession’s body of knowledge (standards)
  Recognition of professional attainment (accreditation)

## Slide 10: THE TRIPLE CONSTRAINT
Benjamin Franklin’s timeless advice - by failing to prepare, you prepare to fail - applies to software development projects
The Hackett Group analyzed 2,000 companies and discovered
  Three in 10 major IT projects fail
  21 percent of the companies state that they cannot adjust rapidly to market changes
  One in four validates a business case for IT projects after completion

## Slide 11: THE TRIPLE CONSTRAINT
Project Management Interdependent Variables

## Slide 12: USING PROJECT MANAGEMENT TO DELIVER SUCCESSFUL PROJECTS
Project – Temporary activities undertaken to create a unique product or service
Project management – The application of knowledge, skills, tools, and techniques to project activities to meet project requirements
Project manager – An individual who is an expert in project planning and management, defines and develops the project plan, and tracks the plan to ensure the project is completed on time and on budget

## Slide 13: USING PROJECT MANAGEMENT TO DELIVER SUCCESSFUL PROJECTS
Project deliverable – Any measurable, tangible, verifiable outcome, result, or item that is produced to complete a project or part of a project
Project milestone – Represents key dates when a certain group of activities must be performed
Project management office (PMO) – An internal department that oversees all organizational projects

## Slide 14: PROJECT PARTICIPANTS
Project stakeholder - Individuals and organizations actively involved in the project or whose interests might be affected as a result of project execution or project completion
Executive sponsor - The person or group who provides the financial resources for the project

## Slide 15: PRIMARY PROJECT PLANNING DIAGRAMS
SMART criteria are useful reminders on how to ensure that the project has created understandable and measurable objectives

## Slide 16: PRIMARY PROJECT PLANNING DIAGRAMS
Project plan – A formal, approved document that manages and controls project execution
A well-defined project plan should be
  Easy to understand and read
  Communicated to all key participants
  Appropriate to the project’s size, complexity, and criticality
  Prepared by the team, rather than by the individual project manager

## Slide 17: PRIMARY PROJECT PLANNING DIAGRAMS
Two primary diagrams used in project planning include PERT and Gantt charts
  PERT chart
    Dependency
    Critical path
  Gantt chart

## Slide 18: PRIMARY PROJECT PLANNING DIAGRAMS
PERT Chart EXPERT – PERT Chart Example

## Slide 19: PRIMARY PROJECT PLANNING DIAGRAMS
MS Project – Gantt Chart Example

## Slide 20: OUTSOURCING PROJECTS
In-sourcing (in-house-development) –Uses the professional expertise within an organization to develop and maintain its information technology systems
Outsourcing – An arrangement by which one organization provides a service or services for another organization that chooses not to perform them in-house

## Slide 21: OUTSOURCING PROJECTS
Factors driving outsourcing growth include
  Core competencies
  Financial savings
  Rapid growth
  The Internet and globalization

## Slide 22: OUTSOURCING PROJECTS
Onshore outsourcing
Nearshore outsourcing
Offshore outsourcing

## Slide 23: OUTSOURCING PROJECTS
Big selling point for offshore outsourcing “inexpensive good work”
Country | Salary Range Per Year
China | $5,000 - $9,000
India | 6,000 – 10,000
Philippines | 6,500 – 11,000
Russia | 7,000 – 13,000
Ireland | 21,000 – 28,000
Canada | 25,000 – 50,000
United States | 60,000 – 90,000

## Slide 24: OUTSOURCING BENEFITS
Outsourcing benefits include
  Increased quality and efficiency of business processes
  Reduced operating expenses for head count and exposure to risk for large capital investments
  Access to outsourcing service provider’s expertise, economies of scale, best practices, and advanced technologies
  Increased flexibility for faster response to market changes and less time to market for new products or services

## Slide 25: OUTSOURCING CHALLENGES
Outsourcing challenges include
  Length of contract
    Difficulties in getting out of a contract
    Problems in foreseeing future needs
    Problems in reforming an internal IT department after the contract is finished
  Threat to competitive advantage
  Loss of confidentiality

## Slide 26: LEARNING OUTCOME REVIEW
Now that you have finished the chapter please review the learning outcomes in your text